# Week 2 — Summary

Agentic Testing — Team 1: Oracle-Quality Test Generation · Week 2 Deliverable

Member 3 · Baseline Systems Lead · Supervisor: Prof. Doaa Shawky

| Project | Agentic Testing — Team 1: Oracle-Quality Test Generation |
| --- | --- |
| Supervisor | Prof. Doaa Shawky |
| Week 2 scope per brief | design Baseline A + Baseline B prompts and architecture |
| Status | designed and implemented. Baseline A verified live; Baseline B verified in mock mode, live run pending API quota. |

## Contents

| File | What it is |
| --- | --- |
| 01_baseline_design.docx / .md | Design and justification for both systems |
| 02_integration_note_member2.md | Handover note to Member 2: file format, working mutmut recipe, timeline |
| code/ | Both baselines plus supporting infrastructure |
| sample_output/ | A real generated test suite (Baseline A, function_03) |
| evidence/ | Captured output of every verification run |

## What was delivered

Week 2 asked for a design. Both systems were built and verified as well, putting the Week 3 deliverable (build v0.1, test on toy files) largely complete.

Baseline A — single-shot generation, 1 LLM call per function.

Baseline B — one-shot multi-agent consensus, 5 calls per function:

propose (1 call)
          |
          +--> panelist 1 --+
          +--> panelist 2 --+--> curator (1 call) --> final suite
          +--> panelist 3 --+
               (3 calls, independent)

A simplified CANDOR (arXiv:2506.02943): panel size 3 (their ablation shows no significant gain past 3), Interpreter agents collapsed into structured output (8 calls → 5), single-pass by design so RQ1’s comparator does not iterate.

## Measured results

Baseline A, live, function_03 — 1 call, 2,532 tokens ($0.0069), 8 tests:

| tests passing | line coverage | mutation score |
| --- | --- | --- |
| 8/8 (100%) | 80.0% | 100.0% (6/6) |

All eight oracles are mathematically correct, imports are explicit, floats use pytest.approx. The generated suite is in sample_output/.

Architecture, mock mode, all 30 functions — Baseline A made exactly 30 calls, Baseline B exactly 150. Call counts of 1× and 5× the function count confirm the architecture matches the design.

## Three prompt rules, each forced by a Week 1 measurement

These must apply to Baseline A, Baseline B and Member 4’s variants. A system that omits them scores badly for reasons unrelated to its design, which would silently invalidate RQ1.

| Rule | Evidence |
| --- | --- |
| State the module name in the prompt | pass rate 0% → 80% |
| Explicit named imports only | import * turns 1 test into 3 collected |
| pytest.approx for floats | most of this dataset returns floats |

## Infrastructure added

- runner.py — wires generate → score → log, and resumes: any run already logged is skipped. Week 4 is 540 calls over hours; a crash at run 78 must not mean starting over.

- score.py — local scoring (coverage + mutmut) so the baselines could be validated while evaluation/ is unavailable. Not a replacement — the paper’s numbers must come from the shared pipeline so all four systems are scored identically.

- Rate-limit handling — a 429 carries the server’s own retryDelay; the client parses and honours it rather than guessing a fixed backoff. Baseline B fires 5 calls back to back and paid tiers have per-minute caps, so this matters beyond the free tier.

## Blocked

API quota. Billing is being enabled; until it is active the free tier caps at ~20 calls/day. A 429 named the quota explicitly (GenerateRequestsPerDayPerProjectPerModel-FreeTier, limit 20), which is how we know billing has not taken effect yet.

Baseline A needs only 1 call per function, so all 30 functions are deliverable in about two days even on the free tier. Baseline B needs 5 per function.

Doctest policy — decided. Prof. Doaa approved stripping doctests from every prompt (Week 3). The decisive argument was comparability: CANDOR’s benchmark carries no worked examples, so stripping ours matches the system we compare against. See 01_baseline_design.md §3a.

Still outstanding:

- Three schema fields missing for brief §3.5 metrics (num_llm_calls, pass_rate_pct, branch_coverage_pct)

- Equivalent-mutant handling — needs an owner

- Baseline B must be described in the paper as a consensus-only ablation of CANDOR, not a reimplementation

## Reproducing

.venv/bin/python -m baselines.baseline_a function_03 --mock   # no API key needed
.venv/bin/python -m baselines.baseline_b function_03 --mock
.venv/bin/python -m baselines.score                           # score real output

code/ is a snapshot for review. The working copy is baselines/ at the repository root.