# Integration Note — Member 3 to Member 2

Agentic Testing — Team 1: Oracle-Quality Test Generation · Week 2 Deliverable

Member 3 · Baseline Systems Lead · Supervisor: Prof. Doaa Shawky

What the mutation pipeline can expect from the Baseline systems, and what Member 3 found while validating them locally.

## 1. Where the test files are

Generated suites land in generated_tests/ at the repo root, one file per run:

<function_id>__<system_variant>__run<n>__test.py

function_03__Baseline_A__run1__test.py
function_03__Baseline_B__run1__test.py
function_17__Baseline_A__run2__test.py

system_variant matches the enum in schema/execution_log_schema.json exactly (Baseline_A, Baseline_B, …), so a filename parses straight into a log record.

These files are committed. Mock output (__MOCK__ in the name) is gitignored — it is a fixed canned suite, identical for every function, and would be mistaken for real data.

### Current status

|  | count |
| --- | --- |
| Real generated suites | 1 (function_03, Baseline A) |
| Remaining | 29 for Baseline A, 30 for Baseline B |

The single real file is there so the pipeline can be developed against a true sample rather than a placeholder. See §4 for when the rest arrives.

## 1a. function_18 cannot be imported — dataset issue, not a generation issue

dataset/function_18.py reads a data file at import time:

data: str = Path(__file__).parent.joinpath("words.txt").read_text(encoding="utf-8")

words.txt is not in dataset/, so importing the module raises FileNotFoundError before any test runs. Verified across all 30 files — it is the only one affected:

ملفات مش بتتستورد لوحدها: 1 من 30
  function_18: FileNotFoundError: No such file or directory: '.../words.txt'

Every generated suite for function_18 therefore errors at collection, in all three repeats and for both systems. This is not a model failure and should not be counted as one — the generated tests themselves are fine.

Three options, for Member 1 to pick:

- Add words.txt to dataset/.

- Move the file-reading lines under if __name__ == "__main__": so import is side-effect free.

- Drop function_18 from the benchmark and report n=29.

Until it is resolved, exclude function_18 from reported means — leaving it in depresses every system’s score identically, for a reason unrelated to oracle quality.

## 2. Each suite must be scored in isolation

A generated suite imports its module by bare name (from function_03 import arc_length), and mutmut mutates whatever source_paths points at. Running all 30 functions in one directory would mutate all of them at once and score every suite against every other function’s mutants.

The working layout is one temp workspace per (function × system × run):

<workspace>/
├── function_03.py                      # copied from dataset/
├── setup.cfg                           # [mutmut] config, see below
└── tests/
    └── test_function_03.py             # the generated suite

## 3. The mutmut recipe that works

Verified against mutmut 3.6.0. Three findings that cost time to discover:

(a) mutmut 3.x refuses to start without config — even mutmut --help raises FileNotFoundError when there is no [mutmut] section. A bare mutmut run (as in the current mutation_runner.py) fails before doing any work.

(b) The config keys were renamed in 3.x. The old names still parse but emit deprecation warnings:

| old | new |
| --- | --- |
| paths_to_mutate | source_paths |
| tests_dir | pytest_add_cli_args_test_selection |

[mutmut]
source_paths=function_03.py
pytest_add_cli_args_test_selection=tests/

(c) Read results from JSON, not stdout. mutmut run prints a live updating spinner — it is not parseable, and mutmut results prints nothing when every mutant is killed. The machine-readable output is mutants/<file>.py.meta:

import json
meta = json.loads(Path("mutants/function_03.py.meta").read_text())
exit_codes = meta["exit_code_by_key"]
killed = sum(1 for code in exit_codes.values() if code != 0)   # non-zero == killed
total  = len(exit_codes)
mutation_score_pct = killed / total * 100

A non-zero exit code means the test suite failed against that mutant, i.e. the mutant was killed. Zero means it survived.

A complete working implementation is in baselines/score.py — copy from it freely. It also computes line coverage (coverage json → totals.percent_covered) and pass rate.

score.py exists so Baseline A and B could be validated while evaluation/ was unavailable. It is not a replacement — the paper’s numbers should come from the shared pipeline so all four systems are scored identically.

## 4. Timeline for the remaining files

Baseline A is 1 LLM call per function; Baseline B is 5.

| deliverable | calls | on free tier (20/day) | with billing |
| --- | --- | --- | --- |
| Baseline A, all 30, 1 repeat | 30 | ~1.5 days | minutes |
| Baseline B, all 30, 1 repeat | 150 | ~7.5 days | minutes |
| Both, 3 repeats (brief §3.4) | 540 | ~27 days | under an hour |

Billing is being enabled. Until it is active, Baseline A for all 30 functions is deliverable in about two days even on the free tier — that is the first useful batch for the pipeline.

Runs are resumable: baselines/runner.py skips any run already logged, so a sweep interrupted by quota picks up where it stopped rather than restarting.

## 5. Two things blocking the pipeline right now

Both were found while trying to score Baseline A’s output.

evaluation/evaluator.py does not import. Lines 5–6 carry a .py suffix in the module path:

from evaluation.coverage_runner.py import run_coverage   # -> .coverage_runner
from evaluation.mutation_runner.py import run_mutation   # -> .mutation_runner

ModuleNotFoundError: No module named 'evaluation.coverage_runner.py';
'evaluation.coverage_runner' is not a package

Return types don’t match the team schema. evaluate() puts raw stdout strings into line_coverage_pct and mutation_score_pct, but schema/execution_log_schema.json declares both as "type": "number". A run built from that output will not validate.

## 6. What Member 3 writes into logs/

Once a run completes, baselines/runner.py writes a schema-validated record:

{
  "function_id": "function_03",
  "system_variant": "Baseline_A",
  "iteration_count": 1,
  "total_tokens_used": 2532,
  "estimated_cost_usd": 0.006901,
  "line_coverage_pct": 80.0,
  "mutation_score_pct": 100.0,
  "num_llm_calls": 1,
  "pass_rate_pct": 100.0
}

iteration_count is always 1 for both baselines — neither iterates. iterations_detail is left unset: it is mutant-centric and meant for Member 4’s refinement variants, whereas a baseline emits one suite scored against all mutants at once.

Three fields are dropped on write because the schema has no slot for them: num_llm_calls, pass_rate_pct, and branch_coverage_pct. All three are required by brief §3.5 — num_llm_calls in particular, since Baseline B spends 5 calls to Baseline A’s 1 and RQ1’s cost-fairness claim cannot be made from token counts alone. Requested from Member 1.

If the pipeline computes the scores instead, Member 3’s runner can stop scoring locally and just consume them — say which direction you prefer.